## Slide 1: Systems Development Life Cycle

## Slide 2
At some stage, most businesses will need a new computerized system to help them with their day to day tasks.
This could be a system to keep track of all the students' names, addresses, telephone numbers and grades, or it could be a new system for an online banking to let customers open a new account
System development life cycle gives a framework for planning and managing a software development project.
It shows what should be done, when and by whom.
A SDLC divides a development project into phases and shows how each of these phases relate to the others.
Each of these phases may require different skills , so the SDLC can also show us where programmers or systems analysts (or other skill) will be needed.
SDLC provides a convenient template for a project plan, something that is of value to the project manager

## Slide 3: Feasibility Study
A preliminary investigation of a project, to decide whether it will be cost effective, will realise the benefits that are expected and be technically feasible.
During this stage, the company has to decide whether there is a need for the system and
secondly, if there is a need, can the cost of the system be justified against the benefits that it will bring.
It is often criticised as being unnecessary and delaying the start of the project.
It should be seen as a risk analysis and reduction measure.
Allows a better appreciation of the risks that may be inherent (existing) in the project and then plan to reduce those risks accordingly.
During this process a better understanding of the time and resources that will be required in the full project so that a better project can be produced.

## Slide 4: Requirements Analysis
Is concerned with discovering what the new system is required to do.
Some requirements are already known from Feasibility Study but those may not be sufficient to start building a new system.
Start this stage by examining an existing system.
This provides a lot of information about how that system works and becomes the basis of the requirements definition for the new system.
Note that an existing system does not necessarily mean a computer system.
The outcome from this stage is a series of different documents that model or describe the existing system and describe business options that are available to implement the system.

## Slide 5: Requirements Specification
This stage is concerned with converting the output of Requirements Analysis stage into a specification (description) that reflects what the new system is required to do.
This involves some further modelling activities that looks very closely at:
  The functions that the system is required to perform.
  The data that underlies the required system.
  How data changes over time as a result of events.
This stage should result in an acceptance of the requirements for the new system.

## Slide 6: Logical Design
Logical design (this stage) is concerned with how the system will work, without the choice of technical architecture.
Logical design could be implemented on a different type of computer platform without needing total revision.
Logical design shows the flow of data through an information system.
Logical design includes aspect such as:
  Dialogue design – the screen interface with the users of the system.
  Update processes – processes that change the underlying system data.
  Enquiry processes – the extraction of useful information from the system data.
Dialogue design will influence how the system looks and behaves to its users.

## Slide 7: Physical Design
The stage where all design decisions are made that are dependent on physical system architecture.
The primary users of this work will be programmers who will implement the design.
It is important that physical design stage provides all information that programmers will require.
Physical design refers to how the tasks are accomplished, including how the components work together and what each component does.
The purpose of physical design stage is to convert the system proposal into the specific hardware and computer programs that transform the logical design into a working information system.

## Slide 8: Coding
In this stage the programmer convert the specification into efficient, maintainable program code according to the standard that are used by the organisation.
Most program code will be repetitious focusing on managing screen interaction and some underlying processing.
Coding is not carried out in one enormous monolithic chunk.
Program code is written in short pieces that carry out a single well defined function.
These program units are then integrated together.
This has consequences for the testing phase.

## Slide 9: Testing
There are several different forms of testing.
The first is Unit Testing which is done by the programmer responsible for the program unit.
As the system is assembled, further testing is carried out on the system again by the programing team.
Eventually, the whole system is ready for testing as a system.
Further testing may be carried out by another test team and or by the business function for which the system was developed.
Testing is a large and very important part of the system development life cycle.

## Slide 10: Implementation
This is where the system is introduced into user environment.
Implementation stage consists of a lot of connected activities:
  New computer equipment may be needed. If so this will need installing and testing.
  Users need to be trained, often on a special isolated training system where no damage to real data can be done.
  The system is installed on the target computer system.
  Data may need to be transferred from old system
  New data may need to be entered.
  The old system and the new system may need to run in parallel for a period to ensure that the new system is performing correctly.
Implementation phase is terminated by a formal acceptance process, when the Business Manager declares that he/she is satisfied what the system meets its objectives.

## Slide 11
There are three different ways that you can implement (install) a new system:
  1) Direct Changeover- Switch off the old system and switch on the new.
    an existing information system is replaced by a new information system as of a certain date; the old system is no longer used.
  2) Parallel Running- You run the old and new system in parallel for a time.
    both new and old information systems are used for a certain period of time, after which the old system is no longer used.
  3) Phased Implementation- You run only part of the new system
    the new information system is installed in phases, or segments. As individual segments of the system are developed, they are installed and used.
If the system is to be used in multiple locations, pilot conversion may prove safe and economical.
With pilot conversion, a new system is installed in one location and tried there before it is installed in other locations.

## Slide 12: Maintenance
Maintenance stage begins once the implementation is complete.
Maintenance may be carried out by programmers as a part time activity by programmers.
Over time, bugs will be discovered that weren't picked up during testing period.
These will need to be fixed.
Staff or developers will identify parts of the system which could be tweaked to work more efficiently.
Larger changes might need to be made to the system.
Perhaps extra functionality or maybe changes in working practices or the law might mean that parts of the system have to be altered

## Slide 13: Phase Out
Phase Out occurs when it is no longer feasible to continue using the system and it is disconnected in an orderly fashion.
There are several reasons why phase out occurs:
  Maintenance costs for the system have risen to the point where there are more economical alternatives.
  The needs of the business or legislative environment have changed and it is not possible or financially justifiable to modify the system to meet the new requirements.
  The company adopts a new IT strategy that mandates a different platform (hardware and operating system) on which the application will not run.
  With application packages, the supplier may cease operating or withdraw support.

## Slide 14
SDLC Models
There are various system development life cycle models defined and designed which are followed during software development process.
  SDLC Model. A framework that describes the activities performed at each stage of a software development project.
These models are also referred as "Software Development Process Models".
Each process model follows a series of steps unique to its type, in order to ensure success in process of software development.
The following are the most important and popular SDLC models:
  Waterfall Model
  Iterative Model
  Spiral Model
  V-Model
  Big Bang Model